**--- Progress Report and Schedule of Activities of the Capstone Project as of September 2021 ---**

**Bantilo, Ralf Renz E. | Nava, Piolo Jose B. .**

***BSIT-3A***

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 1st Semester (S.Y. 2021 – 2022) | | | | | |
| MONTH | **TASK** | **DETAILED ACTIVITIES** | **DATE COVERED** | **DUE DATE** | **REMARKS** |
| July 2021 | *Submission of the Proposal Document* | Working with the suggestions | July 18-25 | August 15, 2021 | There were a lot of things to adjust and modify in the diagram portion of the document |
| Submission to the panel for checking | July 28-31 |  |
| August 2021 | *Preparation for the Development of the System* | Conduct a brainstorming session between groupmate on how we are going to plan the development of the system | August 7 |  | We decided to use the Javascript library (ReactJS) as our main frontend language, and maybe we’ll use Java framework (Springboot) for the backend |
| Designing the system’s interface (frontend design) | August 9-13 |  |  |
| *Vacation* | Taking a break before next semester starts once more | August 13-31 |  |  |
| September 2021 | *Start of building the prototype version of the system* | Watching YouTube tutorials all week long | September 1–8 |  | Trying to learn something new out of those tutorials |
| Started coding for the front-end portion of the Job Seeker’s interface | September 9 |  | “Trial and Error” |
| Code adjustments |  |  |  |
| Interface adjustments |  |  |  |
| *Revision of the Documents* | Working on the revisions to be made from chapters 1, 2, and 3 | September 23-30 | September 30, 2021 |  |
| October 2021 | *Data Gathering* | Creation of questionnaire, as well as online questionnaires using Google Form | October 1-3 | October 10, 2021 |  |
| Conduct an interview and survey (face-to-face interview/online questionnaire) | October 4-8 |  |
| Analyzing the data | October 9-10 |  |
|  | Updating the manuscript | October 9-17 |  |  |
| November 2021 | *Development of the Web-based Job Search System: Coding of the actual system* | Phase I: Job Seeker Side | October 18 - December 2 | December 10, 2021 |  |
| Phase II: Employer Side |  |
| Phase III: Administrator Side |  |
| December 2021 | *Testing Phase* | Functionality Test | December 2 | Before the Final Defense Schedule | Testing the functionality of the system |
| Responsive UI Test | Testing whether if the system looks fine in every device or not |
| Level of intuitiveness | Testing whether or not the system is easy to understand |
| Durability Test | Testing the durability of the system just in case the user keeps on doing unnecessary stuff unto the system |
| *Code Adjustments* | Debugging of errors as well as making some adjustments to the code to meet the required functionality | December 2-4 | Making the system up and running with 100% functionality rate |
| *Final Defense Presentation* | Updating the manuscript | December 5-8 | December 17, 2021 |  |
| Create a PowerPoint Presentation | December 10-13 |  |
| Conduct system’s dry run | December 13-14 | Final testing of the system before we head to the final defense |
| Final Defense | December 15-17 |  |
| *Submission of the Proposal Document* | Submission of the manuscript for checking |  |  |  |
| *Revision of the Documents* | Working with the final revision of the proposal document |  |  |  |
| *Final copy of the Proposal Document* | Submission of the final copy of proposal manuscript to the subject professor |  |  |  |